TEST PLAN

Sweet Shop

Phase-Level Plan: Scope, Schedule, Resources, Risk

https://sweetshop.netlify.app

Document Version: 1.0

Status: Draft for Review

Date: April 2026

Derives from: Sweet Shop Test Strategy v1.0

Reference: Product Specification v2.0

# 1. Introduction

## 1.1 Purpose of this Test Plan

This Test Plan is the tactical companion to the Sweet Shop Test Strategy v1.0. Where the Strategy defines the QA approach, this Plan defines its execution: what gets tested in which cycle, by whom, on which day, with which build, against which exit gate.

It is the operational document the QA team works from day-to-day. It binds the strategy's principles to a concrete schedule, a concrete resource allocation, and a concrete defect-throughput expectation.

## 1.2 Relationship to Other Documents

| Document | Relationship | Status |
| --- | --- | --- |
| Product Specification v2.0 | Source of truth for expected behaviour; every test case traces to a requirement here | Approved |
| Test Strategy v1.0 | Defines scope, approach, tooling, exit criteria — this Plan inherits all of it | Approved |
| This Test Plan v1.0 | Tactical execution plan — scheduling, resourcing, cycle-level deliverables | This document |
| Test Scenarios | High-level groupings of what to test | Planned (Phase 3) |
| Test Cases | Detailed steps, data, expected results | Planned (Phase 3) |
| RTM | Requirement-to-test traceability matrix | Planned (Phase 3) |
| Automation Suite | Playwright / TypeScript / POM | Planned (Phase 5) |
| Test Execution Report | Cycle outcome and exit-criteria assessment | Planned (Closure) |

## 1.3 Plan Scope

This Plan covers a single QA cycle for Sweet Shop, structured as three test sub-cycles (Smoke → Functional → Regression) over a five-week elapsed window. The Plan is not a contract; it will be updated if scope, build availability, or defect inflow materially shifts.

# 2. Product Under Test

## 2.1 Build Identification

| Attribute | Value |
| --- | --- |
| Application name | Sweet Shop |
| Application URL | https://sweetshop.netlify.app |
| Hosting | Netlify (HTTPS) |
| Build identification | Latest deployed Netlify build at start of cycle (no semver published) |
| Backend | None — fully client-side |
| Storage | Browser localStorage and/or sessionStorage (TBD via DevTools) |
| Spec under test | Product Specification v2.0 — April 2026 |

## 2.2 Feature Surface to be Tested

The full feature surface as enumerated in the spec, mapped to functional groups:

| Feature Group | Pages | Key Functions |
| --- | --- | --- |
| Navigation | All | Header navbar, footer, active-state highlighting, logo behaviour, internal links |
| Product Browsing | /, /sweets | Most Popular section (4 items), full catalogue (16 items), card rendering, image alt text |
| Basket Management | /sweets, /, /basket | Add to Basket from Home and Browse, navbar count, persistence, Empty Basket |
| Delivery & Promo | /basket | Collect / Standard Shipping toggle, promo code input + Redeem |
| Billing Form | /basket | First name, last name, email, address, country, city, ZIP — all required (except Address 2) |
| Payment Form | /basket | Name on card, card number, expiry, CVV |
| Checkout Submission | /basket | Full validation trigger via Continue to checkout |
| Authentication | /login | Email + password fields, social icons (non-functional), no real auth |
| About Page | /about | Promotional banner, project description |
| Calculation Engine | /basket | Subtotal, delivery, promo discount, order total — rounding edge cases |
| State Persistence | All | Across navigation, refresh, tabs, browser sessions |
| DevTools-Visible Behaviour | All | Console errors, network requests, storage inspection |

# 3. Cycle Scope

## 3.1 In Scope (this cycle)

### 3.1.1 Functional Coverage

- All 18 functional requirements (FR-01 through FR-18) — each covered by at least one test case.

- All 17 critical flows from Product Spec §10.1 — P0, P1, P2, and P3 priorities.

- All form validations from Product Spec §7 — Login, Billing, Payment, Promo Code.

- All error states & negative flows from Product Spec §8 (§8.1 through §8.11).

- All sample calculation cases from Product Spec §6.4, plus rounding edge cases.

### 3.1.2 Non-Functional Coverage

- Compatibility — Chrome (full suite), Firefox + Safari (smoke only).

- Performance — Lighthouse audit on Home and /sweets; Network tab timings; one Slow 3G pass.

- Security (UI level) — XSS injection in all text fields; password masking; HTTPS / mixed content; zero-network-request verification on basket actions.

- Accessibility (spot checks) — alt text on product images, label-input association, error-field association — per NFR-06 to NFR-08.

- Usability — inline error placement, value retention on failed submit, error-clears-on-correction behaviour.

### 3.1.3 Automation Coverage

- Smoke suite — 5-minute pass; auto-runs on every PR.

- P0 + P1 critical flows — automated in Playwright.

- Calculation matrix — data-driven test for the 5 sample cases + 6 additional rounding cases.

- Form validation negatives — one parameterised test per required field.

## 3.2 Out of Scope (this cycle)

In addition to the items listed in Test Strategy §4.2 and Product Spec §18, the following are explicitly deferred from this cycle:

- Mobile viewport responsiveness — visual layout below 768 px width.

- Internet Explorer or Edge Legacy — modern browsers only.

- Penetration testing — beyond UI-level XSS injection on text fields.

- Load and stress testing — no real backend; Lighthouse single-pass only.

- Localisation / i18n testing — single-locale (en-GB), single-currency (GBP).

- Automation of intentional defects from Spec §17 — these are documented behaviours, not regressions.

## 3.3 Test Items vs Items Not to be Tested

This is the IEEE-829-style explicit listing required for plan completeness:

| Test Items (will be tested) | Items Not to be Tested (this cycle) |
| --- | --- |
| All five pages (Home, /sweets, /basket, /login, /about) All 18 FRs and 8 NFRs All form validations Calculation engine State persistence Cross-browser smoke (Chrome / Firefox / Safari) Lighthouse + DevTools-driven non-functional checks | Mobile-responsive layouts Real payment processing (no gateway) Server-side validation (none exists) Order confirmation / email notifications (out of spec) User registration / account management Search / filter / sort (not in spec) Intentional defects per Spec §17 (logged as known) |

# 4. Test Approach for this Cycle

## 4.1 Test Sub-Cycles

The cycle is split into three sub-cycles run in sequence. Each has its own entry gate, exit gate, and intent.

| Sub-Cycle | Intent | Duration | Pass Bar |
| --- | --- | --- | --- |
| 1. Smoke | Confirm the build is testable: pages load, navbar present, can add an item, no blocking JS error | 0.5 day | 100% smoke pass; otherwise reject build |
| 2. Functional | Execute all functional + form validation cases; first execution of automation P0+P1 | 10 working days | ≥ 95% executed; ≤ 2 open Critical defects |
| 3. Regression | Re-run impacted suites after fixes; full automation pass; non-functional sweeps; final exit gate | 5 working days | Exit criteria from §10 met |

## 4.2 Test Levels Applied (this cycle)

Per Test Strategy §5.1, our pyramid for this engagement is intentionally inverted because we have a deployed third-party app, not source code. The level-by-level effort allocation is:

| Level | Effort Allocation | Notes for this cycle |
| --- | --- | --- |
| Unit | 0% | No source-code access; out of scope this cycle |
| Integration | 5% | Verify cross-page state (Browse → Basket); not classical service integration |
| System (functional + UI) | 70% | Primary effort — manual + automated end-to-end |
| Acceptance / Spec validation | 15% | Trace every FR-xx and NFR-xx via the RTM |
| Non-functional sweeps | 10% | Performance, security, accessibility, compatibility |

## 4.3 Test Design Techniques in Use

Concrete application of techniques from QA training to this cycle:

| Technique | Where used | Example case |
| --- | --- | --- |
| Equivalence Partitioning | Email (login, billing); CVV; card number length | Email valid class: alice@test.com; invalid class: notanemail / no@domain / @nodomain.com |
| Boundary Value Analysis | Card number digit-count; quantity boundaries | 12, 13, 19, 20-digit card; 0, 1, 16, 17 items in basket |
| Decision Table | Order total = subtotal − discount + delivery | 8 rules from {empty/non-empty} × {Collect/Standard} × {valid promo / invalid / none} |
| State Transition | Basket lifecycle, delivery toggle | Empty → 1 → many → empty; Collect → Standard → Collect |
| Error Guessing | Common JS-cart bugs | 0.10 + 0.20 = 0.30000000000000004; double-click Add; refresh during interaction |
| Exploratory Charters | Per page, time-boxed | 30-min charter on Basket page focused on calculation edge cases |

# 5. Schedule

## 5.1 Cycle Calendar (5 weeks)

The plan is calendarised at week granularity. Day-level scheduling lives in the team's task tracker.

| Week | Phase | Activity | Outcome / Deliverable |
| --- | --- | --- | --- |
| W1 | Planning | Spec review, Q&A list, this Plan, environment access checks | Plan signed off; Q list to product |
| W2 | Design | Author scenarios, manual test cases, RTM, test data fixtures; build automation skeleton | Test cases reviewed; RTM populated; smoke automated |
| W3 | Functional Sub-Cycle (Part 1) | Smoke; manual exec of P0 + P1 cases on Chrome; raise defects | First execution log; first defect set |
| W4 | Functional Sub-Cycle (Part 2) | Manual exec of P2 + P3; non-functional sweeps; cross-browser smoke; expand automation to P0+P1 | Functional pass complete; auto suite green |
| W5 | Regression + Closure | Re-test fixed defects; full regression; final automation run; exit assessment; Test Execution Report | Exit decision; final report |

## 5.2 Daily Cadence

| Time | Activity |
| --- | --- |
| 09:30 | Standup — yesterday's executions, today's plan, blockers |
| 09:45 – 13:00 | Manual / automated execution block 1 |
| 14:00 – 16:30 | Manual / automated execution block 2 |
| 16:30 – 17:00 | Defect triage with dev — new defects, fix verifications, retest queue |
| 17:00 – 17:30 | Status update: cases run / passed / failed / blocked, defects raised, defects retested |

## 5.3 Milestones

| Milestone | Target Day (relative) | Gate |
| --- | --- | --- |
| M1: Plan signed off | End of W1 | Stakeholder approval |
| M2: Test cases + RTM ready | End of W2 | QA peer review complete |
| M3: Smoke automated, green | End of W2 | Smoke runs in CI on PR |
| M4: Functional sub-cycle complete | End of W4 | ≥ 95% planned cases executed; defects logged |
| M5: Automation P0+P1 green | End of W4 | Auto suite green on latest build |
| M6: Exit assessment | End of W5 | Exit criteria from §10 met |
| M7: Test Execution Report delivered | End of W5 | Stakeholder sign-off |

# 6. Resources

## 6.1 Team & Roles

This Plan assumes a small team. If headcount changes, capacity (§6.4) must be re-baselined.

| Role | Headcount | Allocation | Responsibilities |
| --- | --- | --- | --- |
| QA Engineer (Lead) | 1 | 100% | Owns this Plan, scenarios, RTM, automation architecture, exit assessment, final report |
| QA Engineer (Manual + Auto) | 1 | 100% | Test case authoring, manual execution, automation script authoring, defect raising/retesting |
| Developer (point-of-contact) | 1 (shared) | Triage + fixes only | Defect triage within 1 business day, fixes per priority, dev environment Q&A |
| Project Lead / Reviewer | 1 (shared) | Review checkpoints | Approves Plan, arbitrates severity/priority, signs off on exit |

## 6.2 Tools

| Category | Tool | Purpose |
| --- | --- | --- |
| Application access | Google Chrome (latest) | Primary test browser |
| Application access | Firefox + Safari (latest) | Cross-browser smoke |
| Inspection | Chrome DevTools — Console, Network, Application, Sources, Lighthouse | Functional + non-functional inspection |
| Test management | Spreadsheet repo (Excel / Google Sheets) | Test case authoring; execution log; RTM |
| Defect tracking | Jira (or equivalent) | Defect lifecycle |
| Automation framework | Playwright + TypeScript | End-to-end automation |
| Pattern | Page Object Model | Maintainable locator isolation |
| CI/CD | GitHub Actions (or equivalent) | Smoke on PR, P0+P1 on merge, regression nightly |
| Reporting | Playwright HTML reporter + JUnit XML | Run results, traces, screenshots, video |
| Performance | Chrome Lighthouse (DevTools + CLI) | Perf, accessibility, best-practices audit |

## 6.3 Environments

| Environment | URL / Location | Purpose | Reset Strategy |
| --- | --- | --- | --- |
| Production-like (live demo) | https://sweetshop.netlify.app | All manual + automated execution | Browser storage cleared between sessions |
| Local automation runner | Developer machine + GitHub Actions runners | Auto suite execution | Fresh browser context per test |
| Defect evidence store | Jira attachments / shared drive | Screenshots, logs, HAR files | Retained for 90 days post-cycle |

## 6.4 Effort & Capacity

Estimated effort for the cycle, in person-days (PD). Capacity assumes 5 productive hours/day after meetings, retests, and admin.

| Activity | Effort (PD) | Owner |
| --- | --- | --- |
| Spec review + Q list | 1.5 | Lead QA |
| Test Plan + Test Strategy maintenance | 1.0 | Lead QA |
| Test scenarios + cases authoring | 5.0 | Both QAs |
| RTM build + maintenance | 1.5 | Lead QA |
| Test data fixtures | 0.5 | QA 2 |
| Automation framework scaffold + page objects | 3.0 | Lead QA |
| Smoke + P0/P1 automation scripts | 5.0 | Both QAs |
| Manual execution — P0 + P1 | 5.0 | Both QAs |
| Manual execution — P2 + P3 | 3.0 | QA 2 |
| Non-functional sweeps | 2.0 | Lead QA |
| Defect raising + retesting | 3.0 | Both QAs |
| Regression sub-cycle | 3.0 | Both QAs |
| Closure: report + sign-off | 1.5 | Lead QA |
| TOTAL | ≈ 35 PD across 2 QAs over 5 weeks | — |

# 7. Test Data & Environment Preparation

## 7.1 Test Data Sets

Data is synthetic and version-controlled in the automation repository as fixtures. Manual testers reference the same fixture file.

| Set | Purpose | Sample values |
| --- | --- | --- |
| TD-EMAIL-VALID | Login + billing positive | alice@test.com, jane.doe+qa@example.co.uk, m@m.co |
| TD-EMAIL-INVALID | Validation negative | notanemail · missing@ · @nodomain.com · two@@signs.com · spaces@ test.com |
| TD-NAME-VALID | First/last name positive | Alice / Brown · Jean-Luc / O'Hara |
| TD-NAME-EDGE | Boundary / unusual | Empty · 50-char string · accented (Renée) · single character |
| TD-ADDRESS-VALID | Address line 1 positive | 12 High Street · Flat 4B, 221 Baker Street |
| TD-POSTCODE-UK-VALID | ZIP positive (UK format) | BS1 4UP · CF10 1NS · SA1 3SD |
| TD-POSTCODE-INVALID | ZIP negative | Empty · 12345 · ABCDEFG · special chars |
| TD-CITY | City dropdown | Bristol · Cardiff · Swansea (per spec §4.3.5) |
| TD-CARD-VALID-LUHN | Payment positive | 4111 1111 1111 1111 (Visa test) · 5500 0000 0000 0004 (MasterCard test) |
| TD-CARD-INVALID | Payment negative | 1234 5678 9012 3456 (Luhn fails) · 4111 (too short) · abcd |
| TD-EXPIRY-VALID | Future expiry | 12/2030 · 06/2028 |
| TD-EXPIRY-EXPIRED | Past expiry | 01/2020 · 12/2024 |
| TD-CVV-VALID | CVV positive | 123 · 4321 |
| TD-CVV-INVALID | CVV negative | Empty · 12 · 12345 · abc |
| TD-PROMO-INVALID | Promo negative | INVALID · ABC123 · empty |
| TD-PROMO-VALID-TBD | Promo positive | To discover during W1 Sources-tab investigation |
| TD-XSS-PAYLOAD | Security probe | <script>alert(1)</script> · "><img src=x onerror=alert(1)> |
| TD-PRODUCT-MIX-A | Calc verification — small | Bubbly (£0.10) × 1, Wham Bar (£0.15) × 1 — expected subtotal £0.25 |
| TD-PRODUCT-MIX-B | Calc verification — full catalogue | 1 of every product — expected subtotal £10.05 |
| TD-PRODUCT-MIX-C | Calc verification — quantity | Swansea Mixture (£1.50) × 3 — expected subtotal £4.50 |

## 7.2 Environment Preparation Checklist

Run this checklist before W3 (start of Functional Sub-Cycle):

- Application URL reachable from all test machines (HTTP 200, no certificate warning)

- Browsers installed at latest stable: Chrome, Firefox, Safari

- Browser caches and cookies cleared on test machines

- DevTools accessible; Lighthouse extension or built-in panel functional

- Automation repo cloned; Playwright dependencies installed; smoke test green locally

- CI workflow configured for PR / merge / nightly triggers

- Jira project provisioned; bug-report template attached; severity/priority fields configured

- Spreadsheet repo created with test cases, RTM, execution log tabs

- Test data fixtures file (test-data.json) committed to repo

- Known-issues register from Spec §17 captured (so intentional defects are not raised as new bugs)

# 8. Test Execution Detail

## 8.1 Smoke Suite (Sub-Cycle 1)

A 10-test smoke suite. If any one fails, the build is rejected back to dev and execution is suspended until fixed.

| # | Smoke Check | Expected |
| --- | --- | --- |
| S1 | Home page loads at / | 200 response, no JS console error, hero banner visible |
| S2 | Navbar present on all 5 pages | Sweets, About, Login, Basket links present, logo links to / |
| S3 | Browse Sweets page loads at /sweets | All 16 products render with image, name, price, button |
| S4 | Add to Basket from /sweets works once | Navbar count increments from 0 to 1 |
| S5 | Basket page loads at /basket | Page renders without JS error; basket form sections visible |
| S6 | Login page loads at /login | Email + password fields, Login button, social icons render |
| S7 | About page loads at /about | Project description visible; promo banner present |
| S8 | Continue to checkout button responds | Click triggers visible validation messages on empty form |
| S9 | Empty Basket clears state | Navbar count returns to 0 after click |
| S10 | No critical JS console error on any page | Console clean apart from documented intentional issues |

## 8.2 Functional Execution Order

Functional cases are executed in the following order. Order is chosen to surface blockers fastest and to avoid cascading failures masking real defects.

| Order | Group | Why this order |
| --- | --- | --- |
| 1 | Navigation & page-load | If pages don't load, nothing else can be tested |
| 2 | Add to Basket + counter | Foundational state for all downstream tests |
| 3 | Basket page rendering + Empty Basket | Confirms basket state is read correctly |
| 4 | Calculation engine (subtotal, delivery) | Independent of forms; surfaces math bugs early |
| 5 | Promo code (negative, then positive once code discovered) | Discount path independent of forms |
| 6 | Form validations — Login, Billing, Payment | Depend only on /basket and /login rendering |
| 7 | End-to-end checkout flow | Composite test — runs after components are validated |
| 8 | State persistence (refresh, tab, back/forward) | Cross-cutting; needs prior cases to populate state |
| 9 | Non-functional sweeps | Run after functional baseline is stable |
| 10 | Cross-browser smoke (Firefox, Safari) | Final pass — only worth doing on a passing Chrome build |

## 8.3 Calculation Engine — Test Matrix

From Spec §6.4, augmented with rounding-edge cases. Every row is a single test case. Run as a data-driven Playwright test.

| # | Items | Delivery | Promo | Expected Total |
| --- | --- | --- | --- | --- |
| C1 | Bubbly (£0.10) × 1 | Collect | None | £0.10 |
| C2 | Wham Bar (£0.15) + Bubbly (£0.10) | Standard | None | £2.24 |
| C3 | Swansea Mixture (£1.50) × 3 | Collect | None | £4.50 |
| C4 | Chocolate Cups (£1.00) × 1 | Standard | None | £2.99 |
| C5 | All 16 items × 1 | Collect | None | £10.05 |
| C6 | All 16 items × 1 | Standard | None | £12.04 |
| C7 | Bubbly × 1 + Drumsticks × 1 | Collect | None | £0.30 (rounding probe — must NOT show 0.30000…) |
| C8 | Bubbly × 3 + Wham × 2 | Collect | None | £0.60 (rounding probe) |
| C9 | Empty basket | Collect | None | £0.00 |
| C10 | Empty basket | Standard | None | Behaviour: confirm whether £1.99 still applied (TBD) |
| C11 | Bubbly × 1 | Collect | Invalid promo | £0.10 — discount NOT applied; error shown |
| C12 | Bubbly × 1 | Collect | Valid promo (TBD) | Discount applied per discovered logic |

## 8.4 Form Validation — Coverage Matrix

Each cell crossed below is one test case. Negative path is mandatory; positive path confirms acceptance.

| Form | Field | Empty | Malformed | Boundary | Valid |
| --- | --- | --- | --- | --- | --- |
| Login | Email | ✓ | ✓ | — | ✓ |
| Login | Password | ✓ | — | ✓ (length TBD) | ✓ |
| Billing | First Name | ✓ | — | ✓ (50 char) | ✓ |
| Billing | Last Name | ✓ | — | ✓ (50 char) | ✓ |
| Billing | Email | ✓ | ✓ | — | ✓ |
| Billing | Address 1 | ✓ | — | — | ✓ |
| Billing | Country | ✓ (unselected) | — | — | ✓ |
| Billing | City | ✓ (unselected) | — | — | ✓ |
| Billing | ZIP | ✓ | ✓ (UK format) | — | ✓ |
| Payment | Name on Card | ✓ | — | — | ✓ |
| Payment | Card Number | ✓ | ✓ (Luhn, alpha) | ✓ (12, 13, 19, 20) | ✓ |
| Payment | Expiry | ✓ | — | ✓ (past, future) | ✓ |
| Payment | CVV | ✓ | ✓ (alpha) | ✓ (2, 3, 4, 5 digits) | ✓ |
| Promo | Promo Code | ✓ (Redeem clicked empty) | ✓ (random) | — | ✓ (TBD) |

## 8.5 Cross-Browser Smoke Plan

On Firefox and Safari, run the 10-test smoke suite from §8.1 plus three additional checks:

- CB-1: Calculation case C5 (all 16 items, expected £10.05) — confirms math is consistent

- CB-2: Form validation on submit (empty Continue to checkout) — confirms validation messages render

- CB-3: localStorage / sessionStorage inspection in that browser's DevTools — confirms persistence behaviour matches Chrome

## 8.6 Performance Test Plan

| Probe | Tool | Page | Target / Expected |
| --- | --- | --- | --- |
| Page load (initial) | DevTools Network | / | < 3 seconds on standard broadband |
| Asset count + size | DevTools Network | / | Note GIF size; assess lazy-load |
| Add to Basket response | DevTools Network + Performance | /sweets | < 100 ms; zero network requests |
| Lighthouse — Performance | Lighthouse | /, /sweets | Score ≥ 70 |
| Lighthouse — Accessibility | Lighthouse | /, /sweets, /basket | Score recorded; defects raised on critical findings |
| Lighthouse — Best Practices | Lighthouse | / | Score recorded |
| Slow 3G throttle | DevTools Network | /, /sweets | Pages still render; document load time |

## 8.7 Security Probe Plan (UI level)

| Probe | Steps | Expected |
| --- | --- | --- |
| XSS — text fields | Enter <script>alert(1)</script> in First Name, Last Name, Address 1, Promo | Treated as plain text; no script execution; no console error |
| XSS — attribute inj. | Enter "><img src=x onerror=alert(1)> in same fields | Treated as plain text; no script execution |
| Password masking | Type into password field on /login | Field type=password; characters masked |
| Card data on the wire | Open Network tab; click Continue to checkout with valid form | Zero network requests carrying card data |
| Console card data | Repeat above with Console open | No card values printed in console |
| Mixed content | Load all 5 pages with HTTPS strict checking | No mixed-content warnings |
| Storage manipulation | Edit localStorage basket key via DevTools; reload page | UI reflects new state without crash; behaviour documented |
| Direct URL — /basket no items | Navigate directly without prior add | Page loads; empty basket shown |

# 9. Defect Management — Cycle Level

Severity, priority, and report standards are defined in Test Strategy §8. This section adds cycle-specific operational detail.

## 9.1 SLA Targets

| Defect Severity | Triage SLA | Fix SLA | Retest SLA |
| --- | --- | --- | --- |
| Critical | Within 2 hours of raise | Same day | Within 4 hours of fix |
| High | Within 1 business day | Within 2 business days | Within 1 business day |
| Medium | Within 1 business day | Within 5 business days | Within 1 business day |
| Low | Within 2 business days | Backlog (next cycle acceptable) | When fixed |

## 9.2 Bug Report Template (for every defect raised)

Every defect MUST contain all eight elements. Defects that do not will be returned to the raiser before triage.

| Field | Example for Sweet Shop |
| --- | --- |
| Title | Basket counter not updating after adding 'Sherbert Discs' from Home page |
| Steps to Reproduce | 1. Open https://sweetshop.netlify.app/ 2. Locate the 'Most Popular' section 3. Click 'Add to Basket' under 'Sherbert Discs' 4. Observe the navbar 'Basket' count |
| Expected Result | Navbar shows '1 Basket' |
| Actual Result | Navbar still shows '0 Basket' |
| Environment | Chrome 124.0.x · Windows 11 · 1920×1080 · URL: https://sweetshop.netlify.app · Build: live as of 2026-04-25 09:00 UTC |
| Evidence | Screenshot of navbar; console log copy; Network tab HAR |
| Severity | High (core add-to-basket function broken from one entry point) |
| Priority | P1 |
| Reproducibility | Always (3 of 3 attempts) |

## 9.3 Daily Defect Triage

Held at 16:30 daily during W3–W5. Attendees: Lead QA, Dev point-of-contact. Outcome for each new defect:

- Severity confirmed or revised

- Priority assigned

- Owner assigned

- Fix target date set

- Decision: fix this cycle / defer / reject as not-a-bug / map to known intentional issue

## 9.4 Known Intentional Issues Register

The following are documented as intentional in Spec §17. They are NOT raised as defects, but are listed here so the team does not lose time investigating them:

| # | Intentional Issue | Source |
| --- | --- | --- |
| KI-1 | About link uses /bout (broken) on the Basket page | Spec §17 |
| KI-2 | Social login icons (Twitter, Facebook, LinkedIn) are non-functional # anchors | Spec §17 / §4.4.3 |
| KI-3 | City dropdown limited to Bristol, Cardiff, Swansea only | Spec §17 / §4.3.5 |
| KI-4 | No backend — login accepts anything; no real auth | Spec §17 / §14.1 |
| KI-5 | No order confirmation page after Continue to checkout | Spec §17 / §5.8 |
| KI-6 | No product search, filter, or sort | Spec §17 |
| KI-7 | Some bugs and broken states are by design for DevTools demonstration | Spec §17 (general statement) |

If an apparent defect cannot be matched to KI-1–KI-7, raise it as a normal defect.

# 10. Entry & Exit Criteria — Cycle Level

## 10.1 Cycle Entry Criteria

Testing on this cycle starts only when ALL of the following are true:

- Test Strategy v1.0 approved

- This Test Plan v1.0 approved

- Application URL reachable from all test machines

- Test cases authored, peer-reviewed, and ≥ 90% of FRs/NFRs covered in the RTM

- Test data fixtures committed

- Automation framework scaffold complete; smoke test runs green locally and in CI

- Defect tracker provisioned with the bug-report template

- Known intentional issues register (§9.4) populated

## 10.2 Sub-Cycle Gates

| Sub-Cycle | Entry Gate | Exit Gate |
| --- | --- | --- |
| Smoke (W3 day 1) | Build deployed to /sweetshop.netlify.app; team available | 10/10 smoke checks pass |
| Functional (W3–W4) | Smoke green; defect tracker open | ≥ 95% of P0+P1 cases executed; 0 open Critical defects; ≤ 5 open High defects |
| Regression (W5) | All P1+ defects from Functional sub-cycle either fixed-and-retested or accepted as deferred | All §10.3 cycle exit criteria met |

## 10.3 Cycle Exit Criteria

Testing closes and a sign-off recommendation is issued when ALL of the following are true:

| # | Criterion | Measurement |
| --- | --- | --- |
| E1 | 100% of P0 cases executed and passed | Test execution log |
| E2 | ≥ 95% of P1 cases executed and passed | Test execution log |
| E3 | ≥ 80% of P2 cases executed | Test execution log |
| E4 | Zero open Critical defects | Defect tracker |
| E5 | Zero open High defects (or formal deferral signed) | Defect tracker + sign-off email |
| E6 | All Medium defects fixed or formally deferred | Defect tracker + sign-off email |
| E7 | Automation P0+P1 suite green on the latest build | CI run link |
| E8 | 100% requirement coverage in the RTM (FR-01..18, NFR-01..08) | RTM |
| E9 | Lighthouse Performance ≥ 70 on Home and /sweets | Lighthouse report attached |
| E10 | Test Execution Report delivered, including known-issue cross-check | Closure deliverable |

## 10.4 Suspension & Resumption Criteria

Testing is SUSPENDED when any of the following occur:

- Application URL unreachable for > 2 hours

- A Critical defect blocks > 30% of planned cases

- > 50% of executed cases blocked due to environment / test data corruption

- Build deployed mid-cycle without prior agreement (testing pauses to re-establish baseline)

Testing RESUMES when:

- The blocking issue is fixed and verified

- Smoke suite re-passes 10/10

- Any state corruption (e.g., basket persistence) is reset on test machines

# 11. Risks & Contingencies — Cycle Level

Strategic risks are listed in Test Strategy §10. The risks below are operational risks specific to executing this cycle on this schedule.

| # | Risk | Likelihood | Impact | Mitigation | Trigger / Contingency |
| --- | --- | --- | --- | --- | --- |
| OR-1 | Netlify demo URL goes down during execution | Medium | High | Capture HAR and screenshots regularly; document offline fallback | If down > 2h: invoke §10.4 suspension; switch to test case authoring / automation maintenance |
| OR-2 | Valid promo code cannot be discovered via Sources tab | Medium | Medium | Time-box discovery to 1 PD in W1; raise spec gap if no code recovered | Mark TC-140-positive as Blocked; cover §6.4 promo row 12 only via negative path |
| OR-3 | Defect inflow exceeds dev fix capacity | Medium | High | Daily triage with strict P1/P2 prioritisation | If > 10 open High defects by end of W4: extend cycle by 1 week or reduce scope (cut P3 from cycle) |
| OR-4 | Automation locator drift due to no data-testid attributes | High | Medium | Centralise locators in page objects; prefer getByRole / getByLabel; tag fragile tests | If > 20% of auto suite flakes: pause expansion; stabilise existing tests before adding more |
| OR-5 | QA team member unavailable (illness, leave) | Medium | Medium | Pair on critical scripts; peer review all test cases | Re-baseline schedule; cut P3 cases first; protect P0 and P1 coverage |
| OR-6 | Spec TBD items remain unanswered (refresh persistence, validation timing) | High | Low | Drive each TBD via exploratory in W2; document findings | If unanswered by W3: report as known-unknown; test against documented expectation only |
| OR-7 | Build changes mid-cycle without notice | Low | High | Subscribe to Netlify deploy notifications if available; daily smoke on first run | Re-baseline: re-run smoke; re-run completed P0/P1; document delta |

# 12. Deliverables & Reporting

## 12.1 Cycle Deliverables

| # | Deliverable | Owner | Due | Format |
| --- | --- | --- | --- | --- |
| D1 | Q list to product on spec ambiguities | Lead QA | End of W1 | Email + Jira ticket |
| D2 | Test Plan (this document) | Lead QA | End of W1 | DOCX + signed PDF |
| D3 | Test Scenarios | Both QAs | End of W2 | Spreadsheet |
| D4 | Test Cases | Both QAs | End of W2 | Spreadsheet |
| D5 | RTM (populated) | Lead QA | End of W2 | Spreadsheet |
| D6 | Test Data fixtures | QA 2 | End of W2 | JSON / TS file in repo |
| D7 | Automation suite — P0+P1 green | Both QAs | End of W4 | Git repo + CI report |
| D8 | Defect Reports (per defect) | All QAs | Continuous (W3–W5) | Jira tickets |
| D9 | Daily Status Updates | Lead QA | Daily, W3–W5 | Email / Slack |
| D10 | Test Execution Report | Lead QA | End of W5 | DOCX + presentation |
| D11 | Test Coverage Summary | Lead QA | End of W5 | Embedded in D10 |

## 12.2 Daily Status Update — Template

Sent 17:00 each day during W3–W5. Five lines, no more. The intent is signal, not narrative.

| Line | Content | Example |
| --- | --- | --- |
| 1 | Cases run today / total / cumulative | Today: 18 run · 16 pass · 2 fail · 0 blocked. Cumulative: 84/120 (70%) |
| 2 | New defects raised today | 3 new (1 High, 2 Medium). Top: SS-014 — promo discount applied twice on second redeem |
| 3 | Defects retested + closed | Retested 2; both Closed (SS-005, SS-009) |
| 4 | Blockers / risks | OR-2 active — promo code still not discovered; investigating Sources tab |
| 5 | Plan for tomorrow | Finish payment-form negative cases; start cross-browser smoke on Firefox |

## 12.3 Test Execution Report — Outline

D10 will include the following sections at minimum:

- 1. Executive summary — pass/fail counts, exit-criteria assessment, recommendation

- 2. Scope coverage — what was tested vs the plan; deltas explained

- 3. Defect summary — by severity, by priority, by page, open vs closed

- 4. Requirement coverage — RTM snapshot, FR/NFR pass/fail breakdown

- 5. Non-functional results — Lighthouse scores, security probe outcomes, cross-browser deltas

- 6. Automation — suite size, pass rate, flaky-test register

- 7. Known intentional issues cross-check (KI-1..7) — confirms not raised as defects

- 8. Risks realised vs mitigated

- 9. Recommendations for next cycle / production

- 10. Sign-off section

# 13. Assumptions & Dependencies

## 13.1 Assumptions

- The Sweet Shop application URL remains stable and reachable for the cycle's duration.

- The Product Specification v2.0 is the single source of truth; any divergence between spec and app is treated as a defect against the app, unless triage decides to update the spec.

- Browsers are kept on the latest stable channels throughout the cycle.

- The QA team has uninterrupted access to the URL — no VPN restrictions, no allow-list issues.

- Dev capacity to triage and fix defects within the SLAs in §9.1 is reserved for this cycle.

- Intentional defects from Spec §17 are stable across the cycle — they are not fixed mid-cycle and do not change shape.

## 13.2 Dependencies

| Dependency | On Whom | Required By | Risk if Missed |
| --- | --- | --- | --- |
| Approval of this Test Plan | Project Lead | End of W1 | Cycle slips by approval delay; design phase blocked |
| Access to defect tracker (Jira) | Admin | Start of W3 | Defects logged offline, then re-entered — coverage still possible but slower |
| CI runner availability | DevOps / shared infra | End of W2 | Automation runs locally only; loses PR-level fast feedback |
| Dev triage availability | Dev point-of-contact | Daily, W3–W5 | Defect ageing increases; fix SLA at risk |
| Spec clarifications on TBD items | Product / Spec author | End of W2 | Some test cases stay parametric; minor coverage delay |

# 14. Approval & Sign-Off

Approval of this Test Plan authorises the QA team to proceed into Phase 3 (Test Design) with the resourcing, schedule, and exit criteria defined above.

Material changes to scope, schedule, or resources after sign-off require a Plan revision and re-approval.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Engineer (Author) |  |  |  |
| QA Engineer (Reviewer) |  |  |  |
| Project Lead / Reviewer |  |  |  |
| Stakeholder Sign-off |  |  |  |

End of Test Plan v1.0